TI IC RBF

DIGITAL DEPARTMENT

Mumbai Versova Dahisar Project

Business Requirements Document (BRD)

Version 1

# Version and Approvals

UTORS

| Version History |  |
| --- | --- |
| Version # | Date |  | Revised By | Reason for change |

This document has been approved as the official Business Requirements Document for <project name> and accurately reflects the current understanding of business requirements. Following approval of this document, requirement changes will be governed by the project’s change management process, including impact analysis, appropriate reviews and approvals.

| Document Approvals |  |
| --- | --- |
| Approver Name | Role |  | Signature/Electronic Approval | Date |

Business Requirement Document

| Solution Name: Material Requisition | Date: 15th April’2026 |
| --- | --- |
| Contact Person: Mr. Abhijit Saha Contact Number: | Department: MVDP Planning Team |

Executive Summary

EXISTING PROCESS, DESCRIPTION OF THE PROBLEM & EXPECTED SOLUTION

Currently the concrete requisition, production, dispatch and reconciliation works are operated separately by different departments. There is no central data repository where the entire process is captured. This leads to compilation of the same data by different people at different stages of work, in which operational inefficiency builds on. To align with the RBF SBF objectives of improving operational efficiency we want to

“Develop a platform to streamline concrete requisition, production and reconciliation against total scope of the project, develop insightful data analysis such as concrete TM turnaround time, plant production utilization, tracking wastage, day-by-day basis material reconciliation, creating a data repository to track wastage, quantitatively and qualitatively.”

Solution Objectives

- Measurable Objectives- Concrete requirement, production, wastage and reconciliation

- Achievable Objectives- We aim to keep concrete waste within ACE limit of 1%.

Scope of the Solution

DESCRIBE THE SCOPE OF THE SOLUTION

Scope of the solution includes developing a platform to raise the concrete requirement, validation and confirmation to production team, record supply data and prepare day by day basis reconciliation. The entire process from registering requirement, validation from planning to actual dispatch from plant will be tagged in one Unique ID, which will help to fetch all relevant data for material reconciliation.

Key Stakeholders

| Name | Role |
| --- | --- |
| A | Planning Manager |
| B | Production Manager |
| C | Section In charges |
| D | Project Engineers/Planning Engineers |

Business Requirements

| Description | Priority Level | Responsible |
| --- | --- | --- |
| Improve Operational Efficiency | High | Project Team |
| Tool Development | High | Planning Engg. + Digital Team |
| Implementation & Training | High | Site Engineer + Digital Team |

Business Requirement Visual Representation

PROVIDE A HAND SKETCHED OR ROUGH VISUAL REPRESENTATION OF THE EXPECTED SOLUTION (User Interface / Output) - Attached

Process Flow

PROVIDE THE PROCESS FLOW FOR THE SOLUTION

Attached

Expected Timeline

| Description | Start Date | End Date |
| --- | --- | --- |
| 1st Draft trial- Site input & production input | 25-4-2026 | 10-5-2026 |
| Final Implementation | 10-5-2026 | 15-5-2026 |

Risks

| Description | Action |
| --- | --- |
| User interphase | Make user interphase seamless by periodical improvement |

Benefit (Tangible & Intangible)

| Description | Cost/Time Saved | Benefit |
| --- | --- | --- |
| Material Reconciliation | Time | Reduces manual entries, manhours, human errors through systematic data entry and early checks |
| Operational Efficiency | Cost | Restricting material wastage |

Benefits of the Solution (Provide Detailed Description and Calculations)

## 1. Process Improvement

The process reduces manual intervention, eliminating redundancies by standardization of data entry thorough data validation.

## 2. Time Savings

The process will help to reduce workload & time of compiling data from multiple sources; also produce day-by-day basis reconciliation for production through the inputs captured by the tool.

## 3. Cost Savings

We aim to keep concrete waste within ACE limit of 1%. Also, we will save manhours by eliminating repeated works.

## 4. Enhanced Data Accuracy

This tool will ensure consistency in data input through validation checks. Also gathering inputs from different teams in the same data repository will ensure that no data cleaning is needed for further analysis.

## 5. Better Decision Making

Reduce/control concrete wastage, track progress, front line execution staff will be kept aware of the program in advance, so they can utilize their resources in other productive works.

## 6. Improved User Experience

We want to build a one stop solution for all stakeholders to provide input in a single data repository, which will eliminate data compilation from different sources, repeated data checks and data cleaning.

## 7. Scalability & Flexibility

This can be implemented across all bridge projects in future with structure nomenclature modification.

## 8. Safety & Quality

The quality of the task will be to improve data mining, data wrangling and accurate decision making through comprehensive and uniform data collection

Definition of Done / Acceptance Criteria

Note to Readers:
It is the Acceptance Criteria of the product/ application to be considered as completed.

Example 1 – Profile Update

User Story: As a user, I want to update my profile information, so my account stays up to date.
Acceptance Criteria:

- Users must be able to update fields like name, phone number, and address.

- The system must validate the format of email and phone number.

- Changes must be saved successfully and visible immediately.

- Users should receive a confirmation message after updating their profile.

Example 2 – Notifications

User Story: As a user, I want to receive notifications so I can stay updated.
Acceptance Criteria:

- Users must receive an email notification for important updates.

- Notifications should also be visible in the in-app notification centre.

- Notifications must display a timestamp.

- Users should be able to mark notifications as read.